# Real-Time Order Tracking Enhancement

Business Analyst Case Study — Self-Initiated Portfolio Project

## Project Overview

- Project: Real-Time Order Tracking Enhancement

- Role: Business Analyst — Self-Initiated Project

- Methodology: Agile/Scrum

- Tools: Jira, Excel, MS Word

- Duration: 2-week simulated Sprint

- Objective: Improve order tracking visibility and customer communication.

## Business Problem

Customers of a food delivery application faced uncertainty about their order and delivery status due to limited real-time tracking — driving up customer support queries and hurting the delivery experience.

## Business Objectives

- order status visibility.

- Provide timely status notifications.

- Improve communication around delivery partner assignment.

- Establish a structured order-tracking workflow.

- Reduce uncertainty for customers regarding order progress.

## My Role & Approach

Acting as the Business Analyst end-to-end, I ran a full Agile BA lifecycle: stakeholder analysis, requirement elicitation (simulated interviews with Product Owner, Customer Support, Customers, Restaurant & Delivery Partners), AS-IS/TO-BE process mapping, gap analysis, and translated findings into a BRD and FRD.

## Stakeholder Analysis

| Stakeholder | Role | Interest |
| --- | --- | --- |
| Product Owner | Prioritizes product requirements | High |
| Business Representatives | Represents business needs | High |
| Customer | End user | High |
| Development Team | Builds the solution | Medium |
| QA Team | Validates functionality | Medium |
| Delivery Operations | Supports delivery process | Medium |

## Delivery Process

- Broke down 1 Epic into 6 user stories with acceptance criteria, managed in Jira

- Refined and prioritized a 27-story-point Product Backlog

- Planned and ran Sprint 1 (14 story points): backlog refinement, sprint planning, daily stand-ups, requirement clarification log

- Designed and executed 8 functional test cases; found, tracked, and retested 1 defect

- Ran 4 UAT business scenarios with simulated stakeholder sign-off

- Facilitated Sprint Review and Retrospective

## Testing & UAT

Created 8 test cases covering functional requirements, executed test scenarios, identified a defect, logged the defect in Jira, supported retesting after resolution, and conducted 4 simulated UAT scenarios.

## Outcome

| Metric | Result |
| --- | --- |
| Sprint 1 story points delivered | 14 of 27 |
| Functional test cases executed | 8 |
| Defects found & resolved | 1 (retested successfully) |
| UAT scenarios passed | 4 of 4 |
| Business sign-off | Accepted |

## Future Enhancements

- Live map-based delivery tracking

- ETA functionality

- More detailed delivery progress

- Additional notification channels

## Full Documentation

Full BRD, FRD, Process flow, Gap analysis, Jira epics/user stories, Acceptance criteria, sprint artifacts, test cases, and UAT sign-off are available in the project repository: [Link: https://github.com/pallaviparihar85-coder/order-tracking-enhancement]

Note: This is a self-initiated portfolio project with simulated stakeholders and sign-offs, built to demonstrate BA skills across the full requirement-to-delivery lifecycle.