# Test Cases & Defect Report

Real-Time Order Tracking Enhancement — Sprint 1

# 1. Test Case Design

8 functional test cases were designed against the Sprint 1 user stories (US-01, US-02, US-03, US-06) and their acceptance criteria.

| ID | User Story | Test Scenario | Expected Result |
| --- | --- | --- | --- |
| TC-001 | US-01 | Verify customer can view current order status | Current order status is displayed correctly |
| TC-002 | US-01 | Verify status changes are reflected | Updated status is displayed |
| TC-003 | US-02 | Verify food preparation status is displayed | Correct preparation status is shown |
| TC-004 | US-02 | Verify status changes after restaurant update | Updated preparation status is displayed |
| TC-005 | US-03 | Verify notification after delivery partner assignment | Customer receives assignment notification |
| TC-006 | US-03 | Verify notification is linked to correct order | Notification displays the correct order |
| TC-007 | US-06 | Verify notification after order status change | Customer receives the relevant notification |
| TC-008 | US-06 | Verify duplicate notifications are prevented | Only one notification generated for the same status event |

# 2. Test Execution Results

| Test Case | Actual Result | Status |
| --- | --- | --- |
| TC-001 | Current order status is displayed correctly. | Passed |
| TC-002 | Status updates correctly when the order status changes. | Passed |
| TC-003 | Food preparation status is displayed correctly. | Passed |
| TC-004 | Preparation status updates correctly after restaurant update. | Passed |
| TC-005 | Customer receives notification after delivery partner assignment. | Passed |
| TC-006 | Notification is associated with the correct order. | Passed |
| TC-007 | Customer did not receive a notification when the order status changed. | Failed |
| TC-008 | Duplicate notification was prevented successfully. | Passed |

7 of 8 test cases passed on first execution. TC-007 failed and was logged as a defect (see Section 3). All test cases passed after the fix was retested (see Section 4).

# 3. Defect Log

| Field | Details |
| --- | --- |
| Defect ID | FDOT-21 |
| Title | Order status change notification not received by customer |
| Linked Test Case | TC-007 |
| Linked User Story | US-06 — Order Status Notifications |
| Severity | Major |
| Environment | Test Environment |
| Status | Done (Resolved & Retested) |

Description

When the order status changes from "Preparing" to "Ready for Pickup", the customer does not receive the expected notification.

Steps to Reproduce

1. Place a food delivery order.

2. Allow the restaurant to move the order to "Preparing".

3. Update the order status to "Ready for Pickup".

4. Check the customer's notifications.

5. Observe that no notification is received.

Expected Result

Customer should receive a notification when the order status changes to "Ready for Pickup".

Actual Result

Customer does not receive the notification.

Root Cause & Resolution

The notification trigger was not firing correctly on the "Preparing" → "Ready for Pickup" status transition for US-06. As the Business Analyst, the defect was traced back to the relevant user story and acceptance criteria, the expected and actual behaviour were documented, resolution was coordinated with the development team, and the fix was supported through retesting.

# 4. Retest Confirmation

| Test Case | Retest Result | Status |
| --- | --- | --- |
| TC-007 | Customer receives the notification correctly after the fix. | Passed |

Following the fix, TC-007 was retested and passed. All 8 Sprint 1 test cases were passing before proceeding to UAT.

# 5. UAT Summary

| UAT ID | User Story | Business Scenario | Result |
| --- | --- | --- | --- |
| UAT-001 | US-01 | Customer checks the status of an active order. | Passed |
| UAT-002 | US-02 | Restaurant updates the order to "Preparing" and later "Ready for Pickup". | Passed |
| UAT-003 | US-03 | A delivery partner is assigned to an order. | Passed |
| UAT-004 | US-06 | Order status changes from "Preparing" to "Ready for Pickup" (post-fix). | Passed |

Total UAT Scenarios: 4  |  Passed: 4  |  Failed: 0  |  Overall Result: Accepted

Business Stakeholder: Simulated Stakeholder | Role: Business Representative | Status: Accepted

Note: Testing, defect tracking, and UAT sign-off are part of a self-initiated Business Analyst portfolio project and do not represent an actual client engagement.